Smart Amenities Finder
Backend Test Plan
SE 6387 Advanced Software Engineering Project
R.Z. Wenkstern

# Revision History

| Version | Date | Description | Authors |
| --- | --- | --- | --- |
| 1.0 | 2026-04-08 | Initial draft |  |

# 1. Test Plan Identifier

Backend Test Plan v1.0 — Smart Amenities Finder Flask API (flask-api/app.py).

# 2. Introduction

This plan covers endpoint-level testing of the Flask backend that powers the Smart Amenities Finder Android app. Scope is limited to the routes in flask-api/app.py that correspond to the in-scope use cases from the Smart Amenities Finder use case diagram. Tests run against a stubbed psycopg2 connection (no live AWS RDS), so they can execute in any developer environment or CI runner without network access to the database.

# 3. Test Items (Functions)

Items under test in flask-api/app.py:

GET /api/edges — return all nav_edges for map rendering

GET /api/nodes — return nav_nodes, optionally filtered by type or zone

GET /api/amenities — return all amenities with linked nav_node lat/lng and derived zone

GET /api/amenity-types — return distinct amenity categories

GET /api/route — pgRouting Dijkstra route between two node IDs

GET /api/route-to-amenity — nearest routable amenity of a given type (zone + accessibility aware)

GET /api/nearest — nearest nav_node to a lat/lng, optionally restricted to a zone

Pure helpers: calculate_bearing, bearing_to_cardinal, haversine_distance_meters, get_direction_instruction (already covered by flask-api/test_app.py)

# 4. Software Risk Issues

Zone-boundary correctness: a bug in the zone filter would route a secure-side user through TSA or vice versa. High impact.

Coordinate-frame mixing: amenities carry raw CSV lat/lng and nav_node lat/lng. Routing must use the nav_node frame. Past bugs have produced markers that don't match routes.

Shared module-level database cursor: app.py opens one connection at import and reuses it for every request. A dangling transaction or unhandled exception can poison subsequent requests until a restart.

pgRouting / PostgreSQL extension dependency: the backend requires pgr_dijkstra. Any schema/extension drift on AWS RDS will break /api/route and /api/route-to-amenity.

Complexity in /api/route-to-amenity: it does zone derivation, candidate sorting, and an unreachable-candidate fallback loop in a single function — highest defect surface.

# 5. Features to be Tested

Each feature below is mapped to the use case it supports and rated H/M/L. The suite is intentionally lean: one minimal happy-path test per use case, plus the unhappy-path zone-leak guard for the highest-risk path. Defensive 4xx-input-validation tests, framework-default smoke tests, and parser-variant padding have been removed so every remaining test catches a bug a reviewer would actually care about.

| Feature (user view) | Tested by | Risk |
| --- | --- | --- |
| Navigate — View Map (load nodes for map render) | GET /api/nodes happy path (test_endpoints.py::TestViewMap::test_get_nodes_returns_list) | L |
| Navigate — Generate Route to Amenity (nearest amenity of a type) | GET /api/route-to-amenity end-to-end: start lookup, candidate query, dijkstra reconstruction, waypoint serialization (test_endpoints.py::TestGenerateRouteToAmenity::test_happy_path_returns_waypoints) | H |
| Navigate — Reroute (direct node-to-node route with turn instructions) | GET /api/route happy path; 3-node path with N→E turn proves the bearing/cardinal/direction-instruction math helpers in app.py are wired into the route response (test_endpoints.py::TestReroute::test_happy_path_returns_waypoints_with_instructions) | H |
| View Amenities (markers fed by linked nav_node lat/lng) | GET /api/amenities returns the linked nav_node lat/lng (not the raw amenity row) — regression guard for the coordinate-frame-mixing bug class flagged in CLAUDE.md (test_endpoints.py::TestViewAmenities::test_get_amenities_returns_list) | M |
| Verify Security Zone Access (zone-filtered nearest node) | GET /api/nearest with zone=secure returns a secure node AND issues the zone-filtered SQL variant — proves the zone is read and used, not silently dropped (test_endpoints.py::TestVerifySecurityZoneAccess::test_nearest_with_secure_zone_returns_secure_node) | H |
| Verify Security Zone Access (zone-leak guard on amenity routing — UNHAPPY PATH) | GET /api/route-to-amenity with no candidates in the start node's zone returns 404 and the zone name is present in the error message — proves the zone is being read from the start node and used to scope the candidate search (test_endpoints.py::TestVerifySecurityZoneAccess::test_no_amenities_in_zone_returns_404) | H |
| Apply Filters and Profiles (wheelchair, type, restroom gender) | Covered on the frontend in NavigationViewModelTest.kt (chip filter, dropdown filter, restroom gender sub-filter, accessibility mode). The Flask endpoint just forwards the accessible flag to the SQL filter, so duplicating that coverage on the backend would be padding. | M |

# 6. Features NOT to be Tested

Update Map Display — explicitly out of scope per the test request.

Apply Route Disruptions — not implemented in the backend yet. Deferred to Section 11 (Remaining Test Tasks).

Update Amenity Occupancy — not implemented (no occupancy column on amenities).

Update Amenity Waiting Crowd Level — not implemented (no crowd_level column).

Live AWS RDS integration — intentionally stubbed. Database correctness is validated separately by running the schema and seed SQL under flask-api/SQL_FILES/.

/map, /calibrate, /api/random-node — developer/debug-only routes, not user-facing.

pgr_dijkstra itself — it's a third-party PostgreSQL extension and is outside the scope of this application's tests.

# 7. Approach (Strategy)

Pytest + Flask's built-in test client, with a shared FakeCursor injected via flask-api/conftest.py. The fixture:

Sets dummy DB_* environment variables before importing app.py so load_dotenv() can't pull real credentials.

Replaces sys.modules['NearestNodeFinder'] with a fake that always returns index 0, avoiding numpy/scipy install requirements in CI.

Replaces psycopg2.connect with a lambda returning a FakeConn whose single cursor's fetchall / fetchone responses are queued per-test.

Auto-resets the cursor queue and /api/nearest's KDTree cache between every test so state can't leak.

Tests are organized as one TestClass per use case in flask-api/test_endpoints.py. Pre-existing math-helper tests in flask-api/test_app.py remain and are run in the same pytest session.

# 8. Item Pass/Fail Criteria

Pass: every test in flask-api/test_app.py and flask-api/test_endpoints.py passes.

Pass: the full suite runs in under 5 seconds on a developer laptop without a live DB.

Fail: any endpoint test returns an unexpected status code or response shape.

Fail: any new endpoint added to app.py without a corresponding test case in test_endpoints.py is treated as an uncovered feature and blocks the release.

# 9. Suspension Criteria and Resumption Requirements

Testing is suspended if the app.py module can no longer be imported under the stubbed psycopg2 (e.g. a new top-level side effect is added that requires a real connection). Resumption requires updating conftest.py with an appropriate stub. Testing is also suspended if the database schema changes mid-run; the fake cursor's queued rows would no longer reflect reality.

# 10. Test Deliverables

This test plan document (docs/BackendTestPlan.docx)

flask-api/conftest.py — shared pytest fixtures and DB stubs

flask-api/test_endpoints.py — endpoint test cases (6 tests, one per use case + one extra unhappy-path zone-leak guard)

flask-api/test_app.py — pre-existing math helper tests (13 tests)

pytest terminal output as evidence of passing runs (19 passed, 0 failed at last run)

# 11. Remaining Test Tasks

Apply Route Disruptions — tests will be added when the backend exposes a disruptions endpoint and app.py starts filtering edges based on it.

Update Amenity Occupancy — tests will be added when /api/amenities (or a new route) starts returning an occupancy field.

Update Amenity Waiting Crowd Level — same: tests to be added when the backend emits a crowd_level field.

End-to-end integration against a throwaway Postgres container — a future nice-to-have that would cover the pgr_dijkstra dependency the current unit tests stub out.

# 12. Environmental Needs

Python 3.10+ with pytest, Flask, flask-cors, psycopg2-binary, python-dotenv installed.

No live AWS RDS connection required. Dummy DB_* env vars are set by conftest.py.

No numpy/scipy required for the unit test layer (NearestNodeFinder is stubbed).

Run command: python -m pytest flask-api/ -v

# 13. Staffing and Training Needs

Any team member familiar with pytest can run and extend this suite. New contributors only need to understand the FakeCursor queue pattern in conftest.py — a 5-minute read — before writing new endpoint tests.

# 14. Responsibilities

Backend developer: writes new endpoint tests when adding a new route.

Team lead: reviews risk ratings (Section 5) when scope changes.

All team members: run the full pytest suite before merging backend changes.

# 15. Schedule

Schedule is dependent on the master project plan. The backend test suite must be passing at the end of each Build milestone (Builds 1-3). Specifically:

Build 1: all tests for Navigate + View Amenities + Verify Security Zone Access pass.

Build 2: extend with tests for occupancy + crowd level once those features ship.

Build 3: extend with any remaining tests for account management / admin features.

# 16. Planning Risks and Contingencies

Risk: AWS RDS schema drift. Mitigation: tests stub the DB entirely, so they remain green even during schema migrations; correctness is re-checked manually against the live instance before release.

Risk: a test relies on a cursor response shape that no longer matches the real column list. Mitigation: when adding real SQL queries, check the queued dict keys against the SQL SELECT list and update test fixtures in lockstep.

Risk: late delivery of Route Disruptions / Occupancy / Crowd Level features. Mitigation: those tests are explicitly deferred in Section 11 and will not block earlier Builds.

# 17. Approvals

| Name | Role | Signature / Date |
| --- | --- | --- |
|  | Team Lead |  |
|  | Instructor |  |

# Appendix A: Glossary

| Term | Definition |
| --- | --- |
| Zone | Either 'secure' (post-TSA/airside) or 'public' (pre-TSA/landside). Routing must not cross this boundary. |
| Waypoint | A node in the navigation graph used by pgr_dijkstra. `node_type='waypoint'` excludes synthetic linker nodes. |
| Linker node | A synthetic nav_node attached to an amenity/elevator/escalator/checkpoint. Often has an unreliable stored zone. |
| Derived zone | The amenity zone computed at query time using neighbor consensus, to work around stored zones that don't match physical location. |
| FakeCursor | A scriptable psycopg2 cursor stand-in defined in flask-api/conftest.py. Tests queue fetchall/fetchone responses per test. |
| pgr_dijkstra | The shortest-path function from the pgRouting PostgreSQL extension. |

# Appendix B: References

flask-api/app.py — endpoint implementations under test

flask-api/test_app.py — pre-existing math helper tests

flask-api/test_endpoints.py — endpoint tests authored for this plan

flask-api/conftest.py — shared test fixtures and DB stubs

CLAUDE.md — project overview and architectural constraints

Smart Amenities Finder use case diagram

IEEE 829 Test Plan Outline (template source)